**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: July 14th, 2017 8:00PM

End time: July 14th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Finished Syncing.
* What is planned to be done until the next scrum meeting?
  + Work on poster
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Worked on the use cases and some unit tests
* What is planned to be done until the next scrum meeting?
  + Keep working on documentation
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: July 13th, 2017 8:00PM

End time: July 13th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Finished incremental timing
  + Finished autocomplete from the address mapping
  + Moved client app to be built with webpack to handle dependencies better.
  + Cleaned up old code base
* What is planned to be done until the next scrum meeting?
  + Finish syncing
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Pushed work to repository
  + Searched for other solutions for timing
* What is planned to be done until the next scrum meeting?
  + Search for a solution to clear maps when clicking the reset button.
  + Start working on documentation
* What are the hurdles?
  + Same issue with timing

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: July 12th, 2017 8:00PM

End time: July 12th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Prepped map sync.
* What is planned to be done until the next scrum meeting?
  + Work on timings and syncing.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Worked with the timing for the trips(Still not working)
  + Fixing functionality of add trip and submit button. Only showed one route from the list of trips before. Working properly now.
  + Used ng-focus property from input fields to allow users to change a wrong input entered with just one click.
* What is planned to be done until the next scrum meeting?
  + Keep working on the timing.
* What are the hurdles?
  + Still having problems with the times for the trips.

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: July 11th, 2017 8:00PM

End time: July 11th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Finished mapping lat/lng to addresses.
* What is planned to be done until the next scrum meeting?
  + Start scaffolding code for synchronizing maps.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Worked on using times entered by users for each trip.
* What is planned to be done until the next scrum meeting?
  + Keep working on the same task.
* What are the hurdles?
  + Taking longer than expected, getting some errors

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: July 10th, 2017 8:00PM

End time: July 10th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Started mapping lat/lng to addresses.
* What is planned to be done until the next scrum meeting?
  + Finish mapping lat/lng to addresses.
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Removed second input for trips( textarea)
  + Created a button to just add trips and a separate functionality from the submit button
* What is planned to be done until the next scrum meeting?
  + Work on the different times for each trips
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: July 7th, 2017 8:00PM

End time: July 7th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Met with product owner and discussed past sprint and upcoming sprint.
* What is planned to be done until the next scrum meeting?
  + Prepare code for syncing the car animations between maps.
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Met with product owner and planned next Sprint.
* What is planned to be done until the next scrum meeting?
  + Start working on setting different initial times for each trip
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: July 6th, 2017 8:00PM

End time: July 6th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Work on algo optimization.
* What is planned to be done until the next scrum meeting?
  + Wrap up project
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Finished analyzing geoJson, searched for possible solutions for textarea input to ask product owner.
* What is planned to be done until the next scrum meeting?
  + Contact product owner to set tomorrow meeting. Prepare all questions to ask him for next sprint.
* What are the hurdles?
  + Not sure if geoJson need to be used in the map for google map navigation

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: July 5th, 2017 8:00PM

End time: July 5th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Work on algo optimization
* What is planned to be done until the next scrum meeting?
  + Continue to work on optimization. Perhaps clean up for demo.
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Analyzed geoJson
* What is planned to be done until the next scrum meeting?
  + Look for more solutions for textarea input.
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: July 3rd, 2017 8:00PM

End time: July 3rd, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Analyzed the adjacency matrix algorithm
* What is planned to be done until the next scrum meeting?
  + Work on potentially speeding up the algorithm. Reachout to product owner with questions.
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Search how to implement the textarea with autocomplete for every field entered.
* What is planned to be done until the next scrum meeting?
  + Analyze geoJson used by Matthew
* What are the hurdles?
  + Haven’t been able to implement autocomplete for every field in the textarea. Will look for other options.

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 29th, 2017 8:00PM

End time: June 29th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Paths for car animations
* What is planned to be done until the next scrum meeting?
  + Finalize path animations and clean up for demo.
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Done making reset button work properly after last changes
  + Finished with the implementation of the function to display cars in the routes from google maps
* What is planned to be done until the next scrum meeting?
  + Push work done to repository and get it ready to show it to the product owner
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 28th, 2017 8:00PM

End time: June 28th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Got new geojson to work with existing algorithms.
* What is planned to be done until the next scrum meeting?
  + Generate paths for cars for demo
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Created function getRoutePath to get latitude and longitude coordinates

from google and save them as an object array since google give them as functions.

* + Created function to display cars(Markets) in the routes from the google navigation map

* What is planned to be done until the next scrum meeting?
  + Modify reset button, does not work with latest changes
  + Finish implementing setRoutes function
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 27th, 2017 8:00PM

End time: June 27th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Wrote software to determine the intersections (vertices) from the geojson data.
  + Hooked the new geojson data into the api.
* What is planned to be done until the next scrum meeting?
  + Work on plotting the path given from the API.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Separated frontend files from the server files and located them in a client folder
* What is planned to be done until the next scrum meeting?
  + Make sure everything is working with the new setup and resume work on implementing car animations.
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 26th, 2017 8:00PM

End time: June 26th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Wrote a program to help with the manual generation of roads in geojson format.
* What is planned to be done until the next scrum meeting?
  + Use the new roads geojson to work with the server api.
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Searched about car animation in the google map, studied the way is implemented in the second map(oblivious navigation)
* What is planned to be done until the next scrum meeting?
  + Start trying to get some results with car animation and try to use it in the already working routes from google map
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 23nd, 2017 8:00PM

End time: June 23nd, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Met with product owner and showed the product of the last sprint. Reviewed the last sprint and planned the next sprint.
* What is planned to be done until the next scrum meeting?
  + Work on using the server api for the cars.
* What are the hurdles?
  + Geojson

Rolando Carralero:

* What was done since the last scrum meeting?
  + Met with product owner, showed him our work for this sprint and planned our next sprint
* What is planned to be done until the next scrum meeting?
  + Search about car animation with google navigation.
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 22nd, 2017 8:00PM

End time: June 22nd, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Animated a car. Created resuable class for the car. Also can path across vertices.
* What is planned to be done until the next scrum meeting?
  + Clean up the animation and creation/destruction. Prepare project for demo at 5pm.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Improved functionality of reset button
  + Worked on second input field(function to create a trip every three lines of input)
* What is planned to be done until the next scrum meeting?
  + Meet with product owner to discuss plan for next sprint and show him our work
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 21st, 2017 8:00PM

End time: June 21st, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + GeoJson research with regards to Google Maps.
* What is planned to be done until the next scrum meeting?
  + Finish animation of markers.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Worked on the second input field and google map navigation
* What is planned to be done until the next scrum meeting?
  + Research about car animation in google maps
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 20th, 2017 8:00PM

End time: June 20th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Merged branches so that the project runs under a single server.
* What is planned to be done until the next scrum meeting?
  + Begin getting the markers for cars to both appear and animate across the path.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Worked on the reset button and the inputs to the google map
* What is planned to be done until the next scrum meeting?
  + Start working in getting results from the second input field
  + Pull down from repository to start working in the new branch created by Matt
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 19th, 2017 8:00PM

End time: June 19th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Continue working on the merge with Rolando’s branch as well. Have smooth marker code ready. Need graph code.
* What is planned to be done until the next scrum meeting?
  + Finish merge and continue working on the markers.
* What are the hurdles?
  + Repo branch

Rolando Carralero:

* What was done since the last scrum meeting?
  + Still working on adding points and showing route based in my input using the google map
* What is planned to be done until the next scrum meeting?
  + Finish implementing the reset button since It is not working properly right now.
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 16th, 2017 8:00PM

End time: June 16th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Began merging the simulation and API/server.
* What is planned to be done until the next scrum meeting?
  + Finish merge and start working on the cars again.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Started working with entering inputs and show the points in the google navigation map
* What is planned to be done until the next scrum meeting?
  + Finish with that part(already getting some results using ng-map documentation).
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 15th, 2017 8:00PM

End time: June 15th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Did some research on how to implement cars.
* What is planned to be done until the next scrum meeting?
  + Perhaps switch modes for a little bit and merge the two main branches, so the simulation uses the new API and server.
* What are the hurdles?
  + Still unsure on how to quite get the cars implemented in a manageable and extendable way.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Checked ng-map documentation
* What is planned to be done until the next scrum meeting?
  + Working with the inputs to the maps
  + Try to add different addresses and show the locations in the maps.
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 14th, 2017 8:00PM

End time: June 14th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Graph session and research.
* What is planned to be done until the next scrum meeting?
  + Look into solutions for the “cars”.
* What are the hurdles?
  + It seems that the cars may be more difficult to implement than originally thought.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Started working in integrating Input and API
* What is planned to be done until the next scrum meeting?
  + Keep working in the same task
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 13th, 2017 8:00PM

End time: June 13th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Graph session
* What is planned to be done until the next scrum meeting?
  + Breakdown past code on moving “cars”.
* What are the hurdles?

Rolando Carralero:

* What was done since the last scrum meeting?
  + Worked on adding second input field
* What is planned to be done until the next scrum meeting?
  + Start looking how to integrate Input and API
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 12th, 2017 8:00PM

End time: June 12th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Work on putting the graph in session.
* What is planned to be done until the next scrum meeting?
  + Continue working on putting the graph in session. Begin to look at the code for adding “cars”.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Added google navigation to our second map
* What is planned to be done until the next scrum meeting?
  + Working on adding second input field as oriented
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 9th, 2017 4:00PM

End time: June 9th, 2017 4:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Met with product owner to show what was completed in the sprint. Held sprint meetings with team.
* What is planned to be done until the next scrum meeting?
  + Work on putting graph data in session.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Meeting with the project owner and getting feedback for this sprint work
  + Also planning our next sprint and creating user stories
* What is planned to be done until the next scrum meeting?
  + Start working on this sprint user stories
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 8th, 2017 8:00PM

End time: June 8th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Cleaned up some of the back end.
* What is planned to be done until the next scrum meeting?
  + Finalize tests.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Finished to setting up angularJs. Created Module and Controller.
  + Adding a view for each map and one view for the input panel
  + Adding google map references for using instead of MapQuest
* What is planned to be done until the next scrum meeting?
  + Finish input field functionality
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 7th, 2017 8:00PM

End time: June 7th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Cleaned up some of the back end.
* What is planned to be done until the next scrum meeting?
  + Continue organizing back end and tests for the meeting on Friday.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Finishing up adding input field and starting other tasks
* What is planned to be done until the next scrum meeting?
  + Keep working on pending stories to be finish by Friday
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 6th, 2017 8:00PM

End time: June 6th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Moved geojson algorithm to server side. Wrapped dijkstra’s algorithm.
* What is planned to be done until the next scrum meeting?
  + Organize backend. Start Oblivious algorithm.
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Sent an email to the product owner to set an appointment for Friday, to present our job from this Sprint.
* What is planned to be done until the next scrum meeting?
  + Keep working on the planned stories.
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 5th, 2017 8:00PM

End time: June 5th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Wrapped setting up graph to be executed from Node. Serialized export/import of graph to speed up multiple requests.
* What is planned to be done until the next scrum meeting?
  + Move geojson algorithm server side. Start porting path finding algorithms.
* What are the hurdles?
  + Wrapping the graph was more complicated than I anticipated. Required a lot of extra work to keep python instances synced.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Adding Bootstrap and AngularJs libraries to the app.
* What is planned to be done until the next scrum meeting?
  + Working in adding input field and other components to the simulator
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 2nd, 2017 8:00PM

End time: June 2nd, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Communicated with product owner about sprint plan and received response. Seems to have finished porting the geojson algorithm.
* What is planned to be done until the next scrum meeting?
  + Start working on the python wrappers. Starting with the graph setup.
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
  + Received feedback from the project owner about sprint plan.
  + Started working in adding an input panel
* What is planned to be done until the next scrum meeting?
  + Keep working in adding an input panel to the simulator.
* What are the hurdles?
  + none

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: June 1st, 2017 8:00PM

End time: June 1st, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
  + Wrapped up basic endpoints. Began working on figuring out how the previous team transformed the geojson data to a graph for the algorithms.
* What is planned to be done until the next scrum meeting?
  + Continue working on the geojson algorithm. Communicate our sprint plans with the product owner.
* What are the hurdles?
  + None.

Rolando Carralero:

* What was done since the last scrum meeting?
  + Looking for resources to see how switch from MapQuest to Google mapping.
  + Finish planning this sprint user stories
* What is planned to be done until the next scrum meeting?
  + Keep looking for more information about the topic mentioned before.
  + Wait for feedback from the project owner about our sprint plans.
* What are the hurdles?
  + None.

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: May 31st, 2017 8:00PM

End time: May 31st, 2017

Matt Thomson:

* What was done since the last scrum meeting?
  + Input API related user stories into Mingle. Merged version 1.0 git repository into version 2.0’s master and tagged v1.0.0. Planned for this sprint. Started setting up NodeJS foundation.
* What is planned to be done until the next scrum meeting?
  + Finish the basic routing placeholders. Perhaps start wrapping the python algorithms.
* What are the hurdles?
  + None

Rolando Carralero:

* What was done since the last scrum meeting?
* Start writing n user stories and put them in Mingle
* What is planned to be done until the next scrum meeting?
* Finishing up simulator user stories. Meeting with the project owner to present all user stories and get feedback from him.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: May 30th, 2017 8:00PM

End time: May 30th, 2017 8:10PM

Matt Thomson:

* What was done since the last scrum meeting?
* API proposal, API and some simulation user stories.
* What is planned to be done until the next scrum meeting?
* Input user stories into Mingle. Merge 1.0 repo into 2.0 repo. Start working on webapp server foundation.
* What are the hurdles?
* None.

Rolando Carralero:

* What was done since the last scrum meeting?
* Writing Simulator user stories
* What is planned to be done until the next scrum meeting?
* Put user stories into Mingle. Start working on the simulator.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: May 26th, 2017 7:30PM

End time: May 26th, 2017 7:40PM

Matt Thomson:

* What was done since the last scrum meeting?
* We met with the product owner and received direction for the project.
* What is planned to be done until the next scrum meeting?
* Work on creating user stories.
* What are the hurdles?
* None

Rolando Carralero:

* What was done since the last scrum meeting?
* We had a meeting with the product owner and we know in what we should start working until next meeting.
* What is planned to be done until the next scrum meeting?
* Start working on the user stories
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: May 25th, 2017 7:10 PM

End time: May 25th, 2017 7:15 PM

Matt Thomson:

* What was done since the last scrum meeting?
* Meeting planned with the product owner.
* What is planned to be done until the next scrum meeting?
* Meet with the product owner and acquire information needed to proceed with the next sprint.
* What are the hurdles?
* None.

Rolando Carralero:

* What was done since the last scrum meeting?
* We set a meeting with the project owner for tomorrow, May 26th from 5 to 6 pm
* What is planned to be done until the next scrum meeting?

Get the necessary information from the product owner to start working on the project

* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: May 24th, 2017 7:20PM

End time: May 24th, 2017 7:25PM

Matt Thomson:

* What was done since the last scrum meeting?
* Same as yesterday. Still pending product owner’s information and direction.
* What is planned to be done until the next scrum meeting?
* Reach out to Professor to see if there is any concern.
* What are the hurdles?
* Lack of direction.

<Rolando Carralero >:

* What was done since the last scrum meeting?
* Nothing new, a little bit of study
* What is planned to be done until the next scrum meeting?
* Keep going over the project until getting directions from the project owner
* What are the hurdles?
* Lack of direction

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Rolando Carralero

Start time: May 23rd, 2017 7:10 PM

End time: May 23rd, 2017 7:20 PM

Matt Thomson:

* What was done since the last scrum meeting?
* No plans were done, because we are awaiting more information
* What is planned to be done until the next scrum meeting?
* I plan to familiarize myself with some of the frontend and server side parts of the code base.
* What are the hurdles?
* Lack of current direction.

Rolando Carralero:

* What was done since the last scrum meeting?
* Waiting for project owner response to start working
* What is planned to be done until the next scrum meeting?
* Keep studying the code of the project, to have a better understanding of the whole project.
* What are the hurdles?
* Lack of direction

**Daily Scrum Meeting Minutes:**

Attendees: Matt Thomson, Kianoosh Boroojeni

Start time: May 22nd, 2017 7:10 PM

End time: May 22nd, 2017 7:20 PM

Matt Thomson:

* What was done since the last scrum meeting?
* This is the first meeting, but I have built and run the project as well as looked over the provided documents in the project. Communicated with the product owner and await his response with plans and actions.
* What is planned to be done until the next scrum meeting?
* No current plans as we are waiting the product owner.
* What are the hurdles?
* I’ve been ill, but should be ok soon.

Rolando Carralero:

* What was done since the last scrum meeting?
* I have been checking all the documentation for the project and studying required concepts for this semester.
* What is planned to be done until the next scrum meeting?
* Waiting for the product owner answer
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?